Google Summer of Code 2026 CONTRIBUTOR PROPOSAL Enhanced Interaction and Navigation in JSON Schema Studio Md Sajjan ¦ B.Tech CSE, 3rd Year ¦ India ¦ IST (GMT+5:30)

|  | 👤 Personal Information |
| --- | --- |

| Name | Md Sajjan |
| --- | --- |
| Country | India 🇮🇳 |
| Time Zone | IST — GMT +5:30 |
| GitHub | github.com/sarcaxticlarka |
| Portfolio | underxcore.netlify.app |
| Email | your@email.com |
| Academic Status | B.Tech Computer Science & Engineering — 3rd Year |
| Availability | 35–40 hours / week · No conflicting commitments during GSoC |

|  | 💡 Motivation |
| --- | --- |

Why GSoC?

GSoC is more than a program to me — it is a chance to write code that real developers depend on, receive mentorship from engineers who have built production systems, and prove I can contribute at a professional level. I am not here to pad a resume. I am here to ship meaningful, production-grade work.

Why JSON Schema Studio?

Every developer who works with complex JSON Schemas knows the pain — nested $refs, chained $defs, and validation errors with no visual context. JSON Schema Studio fills that gap by turning abstract schema definitions into something you can navigate and debug visually — essentially a system design diagram auto-generated from your data contracts.

I explored the codebase thoroughly — tracing how schemas compile into an AST, how processAST generates nodes and edges, and exactly where current limitations exist. This proposal reflects that investigation.

|  | 🚀 Why This Project |
| --- | --- |

This project sits at the intersection of multiple engineering disciplines I have actively studied and applied:

| Domain | How It Applies to This Project |
| --- | --- |
| System Design | Schema dependency graphs mirror distributed-system DAGs — topological ordering and cycle detection are identical problems |
| Data Analytics | Schema visualization is data lineage — understanding how structured data flows and transforms through a type system |
| DSA / ADA | Kahn's Algorithm, BFS/DFS traversal, cycle detection, and collision-resolution heuristics are core DSA concepts applied in a real product |
| Gen AI (Future Scope) | AI-assisted schema suggestions, auto-generated node descriptions, and intelligent $ref recommendations on top of this visualization layer |
| React & ReactFlow | Node/edge lifecycle, handle positioning, real-time editor sync, and collision layout are deep ReactFlow engineering challenges |

|  | 🛠️ Skills & Experience |
| --- | --- |

| Skill / Technology | Proficiency | Application |
| --- | --- | --- |
| JavaScript / TypeScript | Advanced | Production-ready; strict typing, async patterns |
| React.js | Advanced | Hooks, context, custom renderers, performance |
| ReactFlow | Intermediate | Nodes, edges, handles, custom node types |
| JSON Schema / Hyperjump | Intermediate | AST traversal, $ref resolution, keyword iteration |
| DSA / Graph Algorithms | Strong | BFS, DFS, Kahn's algorithm, cycle detection |
| System Design Thinking | Solid | DAGs, dependency graphs, topological ordering |
| Git & GitHub | Advanced | PR workflow, rebasing, code review process |

Open Source Contributions — Apache Airflow

Apache Airflow is one of the most active open-source Python ecosystems globally. My contributions taught me how to navigate large unfamiliar codebases, write PRs that survive rigorous review, and communicate technical decisions with clarity — skills I bring directly into this project.

- PR #1283 — apache/airflow-site: github.com/apache/airflow-site/pull/1283

- PR #1292 — apache/airflow-site: github.com/apache/airflow-site/pull/1292

I have also opened a direct contribution to the JSON Schema Studio repository itself as part of the qualification task. [link to PR]

|  | ✅ Qualification Task |
| --- | --- |

1.  dependentSchemas Handler

Problem:  dependentSchemas is currently unhandled, leaving dependent property schemas invisible in the graph — a correctness gap that misleads developers reading complex schemas.

How Hyperjump exposes it:  Hyperjump compiles dependentSchemas into [property, schemaURI] tuples, structurally identical to patternProperties.

Implementation approach:

// Keyword handler for dependentSchemas for (const [property, schemaURI] of dependentSchemas) { const childNodes = processAST(schemaURI, depth + 1, ...rest); createEdge({ source: parentNodeId, target: childNodes[0].id, label: `dependentSchemas[${property}]`, }); }

Rationale:  Mirrors the patternProperties handler exactly — zero new abstractions, zero pipeline inconsistency. It integrates cleanly and is immediately reviewable.

2.  Topological Sorting of $defs  —  Applied DSA in Production

Problem:  When $defs entries reference each other via $ref, rendering in declaration order causes dependency nodes to appear after the schemas that reference them — producing a visually and semantically incorrect graph. This is the same challenge faced by build systems (Webpack, Gradle), CI/CD DAGs, and database migration ordering.

Algorithm: Kahn's BFS-based Topological Sort

Step 1 — Parse all $defs entries from the schema Step 2 — For each $def, extract $ref pointers to sibling $defs Step 3 — Build directed adjacency graph: A → B means 'A depends on B (render B first)' Step 4 — Compute in-degrees for every node Step 5 — Seed queue with all zero-in-degree nodes Step 6 — BFS: process queue → decrement in-degrees → enqueue newly zero nodes Step 7 — Render $defs in BFS output order Step 8 — Nodes remaining with in-degree > 0 = cycle → existing cycle handler

Concrete example:

// Declaration order (WRONG rendering direction) "$defs": { "Order": { "$ref": "#/$defs/Address" }, "Address": { "$ref": "#/$defs/Country" }, "Country": { "type": "string" } } // After topological sort (CORRECT rendering order): // Country → Address → Order

Why Kahn's over DFS-based sort:  Kahn's algorithm surfaces cycle detection as a natural byproduct — any node with remaining in-degree > 0 after the sort is part of a cycle. This integrates directly with the existing cycle-handling logic, requiring no additional cycle-tracking mechanism.

|  | 📅 Implementation Plan — 90 Hours |
| --- | --- |

| Phase / Week | Hours | Deliverables |
| --- | --- | --- |
| Week 1–2 Foundation | 20 hrs | Deep codebase exploration · Implement dependentSchemas handler · Unit tests · Open PR |
| Week 3–4 DSA Core | 25 hrs | Build $ref dependency extractor · Kahn's algorithm · Nested/chained/recursive $defs edge cases · Cycle fallback |
| Week 5–6 Interaction | 20 hrs | Validation error → editor line highlight · Fix handle misalignment on live edits · Edge hover → focus source/target controls |
| Week 7–8 Polish | 15 hrs | Multi-type node styling (badges, segmented) · Edge collision heuristics · File upload + PNG/JSON export |
| Week 9 Finalization | 10 hrs | End-to-end testing across schema complexities · JSDoc comments · PR reviews · Merge-ready cleanup |

|  | 🧠 Engineering Mindset & Work Style |
| --- | --- |

Good software is not just about features — it is about correctness, maintainability, and the developer experience of whoever reads the code next.

- Small PRs, often — I do not sit on large diffs; I ship reviewable, well-scoped chunks

- Test-driven — graph logic is subtle; assertions catch what eyes miss

- Document as I go — inline comments, PR descriptions, and changelogs are not afterthoughts

- Ask early, not late — if I am blocked I surface it immediately, not after two days of wrong-direction work

- System-level thinking — I consider upstream and downstream impact before touching shared utilities

|  | ⭐ Why Me — Honestly |
| --- | --- |

I will not claim to be the most experienced applicant. What I will claim:

- I read the codebase before writing this proposal — not after

- My qualification task answers are implementation-specific, not vague hand-waving

- I have shipped PRs in a codebase 10x the complexity of this one (Apache Airflow)

- My DSA foundation means I understand why Kahn's algorithm fits here over alternatives — not just that it does

- I think in systems — I see how $defs topological sorting mirrors build pipelines, data lineage graphs, and CI/CD DAGs

- I finish what I start — and I have the commit history to prove it

|  | 🔮 Post-GSoC Vision |
| --- | --- |

This does not end in September. JSON Schema Studio had a strong first beta — I want to help carry that momentum forward:

- Maintain and extend the features I build throughout the program

- Explore Gen AI integration — AI-assisted schema explanations and intelligent $ref suggestions powered by LLMs

- Build a schema analytics layer — visualising complexity metrics, reference depth, and type distribution

- Help review PRs and support new contributors joining after GSoC

Thank you for reading this proposal.

I am genuinely excited about this project — not just as a GSoC application, but as a real engineering challenge worth solving well.

GitHub   |   Portfolio